OVA3 Roadmap

* Completed by 31/07/2020:
  + Edit node text - Kamila
  + New analysis button - Nicole
  + Add node button - Nicole
  + Add edge button - Nicole
  + Add node button linked to existing code - Kamila
* Completed by 07/08/2020:
  + Create a locution when creating node - Kamila
  + Load JSON - Nicole
* Completed by 14/08/2020:
  + Changing RA to CA/MA/TA etc - Kamila
  + Save as JSON - Nicole
  + Save as image - Nicole
  + Save to AIFDB - Nicole
* Completed by 21/08/2020:
  + Add locution to existing node
  + Settings - Nicole
* Completed by 28/08/2020:
  + Delete node - Kamila
* Completed by 04/09/2020:
* Completed by 11/09/2020:
* Completed by 18/09/2020:
  + Time dependant - Collaboration & Undo