OVA3 Roadmap

* Completed by 31/07/2020:
  + ~~Edit node text – Kamila~~ - completed
  + New analysis button - Nicole
  + Add node button - Nicole
  + Add edge button - Nicole
  + ~~Add node button linked to existing code – Kamila~~ - completed
* Completed by 07/08/2020:
  + ~~Create a locution when creating node – Kamila~~ - completed
  + Load JSON - Nicole
* Completed by 14/08/2020:
  + ~~Changing RA to CA/MA/TA etc – Kamila~~ - moved
  + Save as JSON - Nicole
  + Save as image - Nicole
  + Save to AIFDB - Nicole
* Completed by 21/08/2020:
  + ~~Add locution to existing node~~ – completed
  + Settings - Nicole
* Completed by 28/08/2020:
  + Changing RA to CA/MA/TA etc – Kamila – moved because not completed
  + ~~Delete node – Kamila~~ - completed
* Completed by 04/09/2020:
  + LHS highlighting - Kamila
* Completed by 11/09/2020:
* Completed by 18/09/2020:
  + Time dependant - Collaboration & Undo